PRODUCT REQUIREMENTS DOCUMENT

InsightSwarm

Multi-Agent AI Fact-Checking System

| Version | 1.0 — Initial Release |
| --- | --- |
| Status | Draft — Under Review |
| Date | February 2025 |
| Team | Soham Gawas · Bhargav Ghawali · Mahesh Gawali · Ayush Devadiga |
| Guided By | Prof. Shital Gujar |
| Institution | Bharat College of Engineering — University of Mumbai |

# 1. Title and Change History

The table below tracks all document revisions for auditing and version control purposes.

| Version | Date | Author | Description |
| --- | --- | --- | --- |
| 1.0 | Feb 2025 | Core Team | Initial PRD — full project scope defined |
| 1.1 | TBD | TBD | Post-prototype review and feedback incorporation |
| 2.0 | TBD | TBD | MVP release — scope finalised for deployment |

# 2. Problem Statement and Objectives

## 2.1 The Problem

Misinformation is one of the most significant threats in the digital age. The rapid spread of unverified content on platforms like WhatsApp, Facebook, and Instagram causes real-world harm ranging from public health crises to political instability.

Scale of the Problem 67% of internet users share content without verification. Deepfakes increased by 900% in 2023. AI systems hallucinate sources in 15–30% of responses. Manual fact-checking takes 2–3 days per claim while misinformation goes viral in under 2 hours.

Current solutions each have a critical limitation:

- Manual platforms (Snopes, PolitiFact) — accurate but cannot scale to viral content

- Single-AI systems (ChatGPT, Gemini) — fast but hallucinate sources and give black-box verdicts

- Search engines (Google Fact Check) — surface links but leave verification to the user

## 2.2 Objectives

InsightSwarm aims to close these gaps with the following concrete objectives:

| Objective | Measurable Target |
| --- | --- |
| Achieve high fact-checking accuracy | 75%+ agreement with Snopes / PolitiFact on a 500-claim test set |
| Reduce AI hallucination | Source hallucination rate below 5% (baseline: 23%) |
| Deliver real-time results | End-to-end claim verdict in under 60 seconds |
| Ensure transparency | 100% of verdicts include full debate transcript and verified sources |
| Maintain zero infrastructure cost | Entire system operates on free-tier APIs and hosting |

## 2.3 Strategic Alignment

This project aligns with three broader goals:

- Academic — Publishable research contribution on task-adaptive multi-agent systems

- Social — Tangible tool to combat misinformation in Indian digital ecosystem

- Technical — Demonstrating production-grade AI architecture at zero cost

# 3. Target Persona and User Stories

## 3.1 Primary Personas

| Attribute | Persona A — The General User |
| --- | --- |
| Who | Rohan, 28, software professional. Active on WhatsApp and Instagram. |
| Pain Point | Receives 10+ forwarded messages daily. Has no reliable way to quickly verify health, political, or science claims without spending hours researching. |
| Goal | Get a fast, trustworthy verdict on a claim before deciding whether to share it. |
| Frustration | ChatGPT sometimes sounds confident but is wrong. Google gives too many links. Snopes is too slow. |

| Attribute | Persona B — The Student / Researcher |
| --- | --- |
| Who | Priya, 21, final-year engineering student. Needs verified sources for assignments and projects. |
| Pain Point | AI tools hallucinate citations. Submitting a paper with a fake reference can lead to academic penalties. |
| Goal | Verify that a cited source is real and actually says what is claimed. |
| Frustration | No existing tool shows its reasoning or lets her see why it reached a verdict. |

| Attribute | Persona C — The Journalist |
| --- | --- |
| Who | Nikhil, 35, freelance journalist. Publishes 3–5 articles per week under tight deadlines. |
| Pain Point | Spends 40% of research time on source verification. Cannot afford commercial fact-checking APIs on a freelancer budget. |
| Goal | Quickly verify politician quotes, statistics, and news claims with auditable source trails. |
| Frustration | Existing tools are either expensive, slow, or opaque about how they reached a conclusion. |

## 3.2 User Stories

| ID | User Story | Acceptance Criteria |
| --- | --- | --- |
| US-01 | As a general user, I want to paste a claim and receive a True/False/Partial verdict within 60 seconds. | Verdict appears with confidence score. Time from submit to result is under 60 seconds. |
| US-02 | As a user, I want to see exactly which sources agents cited so I can verify myself. | Every verdict shows at least 2 verified source URLs. URLs are clickable and live. |
| US-03 | As a user, I want to see the full debate transcript to understand how the verdict was reached. | A collapsible transcript shows ProAgent, ConAgent, FactChecker, and Moderator outputs in order. |
| US-04 | As a student, I want the system to tell me if a cited source actually exists and contains the claimed information. | FactChecker marks each source as Verified, Not Found, or Content Mismatch. |
| US-05 | As a journalist, I want to export a fact-check report with sources for my editor. | A Download Report button exports verdict, sources, and debate as a PDF. |
| US-06 | As any user, I want the system to work even if the primary API is unavailable. | System automatically falls back to Gemini API with no user-facing error. |
| US-07 | As a user, I want to browse past fact-checks I have run. | History page shows last 50 claims with verdicts, timestamps, and confidence scores. |

# 4. Functional Requirements

Features are prioritised using the MoSCoW framework. P0 features define the MVP. P1 and P2 form subsequent releases.

## 4.1 Core Agent System

| ID | Requirement | Priority | Notes |
| --- | --- | --- | --- |
| FR-01 | System must run ProAgent to argue the claim is TRUE using retrieved sources. | P0 — Must Have | Adversarial prompt required |
| FR-02 | System must run ConAgent to argue the claim is FALSE and challenge ProAgent evidence. | P0 — Must Have | Adversarial prompt required |
| FR-03 | System must run FactChecker to fetch and validate all URLs cited by ProAgent and ConAgent. | P0 — Must Have | Core innovation |
| FR-04 | System must run Moderator to calculate a weighted verdict (FactChecker weight = 2x). | P0 — Must Have | Weighted consensus algorithm |
| FR-05 | Debate must run for a minimum of 3 rounds: initial argument, rebuttal, final synthesis. | P0 — Must Have |  |
| FR-06 | System must orchestrate all agents via LangGraph state machine. | P0 — Must Have |  |

## 4.2 Source Retrieval and Verification

| ID | Requirement | Priority | Notes |
| --- | --- | --- | --- |
| FR-07 | System must retrieve relevant context from Wikipedia API before debate starts. | P0 — Must Have |  |
| FR-08 | System must retrieve real-time search results via Brave Search API. | P0 — Must Have | 2,000 free/month |
| FR-09 | FactChecker must attempt to fetch every URL cited by agents using HTTP requests. | P0 — Must Have | Core anti-hallucination |
| FR-10 | FactChecker must perform fuzzy string matching to confirm source content matches agent claims. | P0 — Must Have | 70%+ similarity threshold |
| FR-11 | System must label each citation as Verified, Not Found, or Content Mismatch. | P0 — Must Have |  |
| FR-12 | System should use ChromaDB to cache fetched documents for reuse within a session. | P1 — Should Have | Reduces latency |

## 4.3 User Interface

| ID | Requirement | Priority | Notes |
| --- | --- | --- | --- |
| FR-13 | UI must provide a text input box and a Verify Claim button. | P0 — Must Have | Streamlit component |
| FR-14 | UI must show a real-time progress indicator with per-agent status during processing. | P0 — Must Have |  |
| FR-15 | UI must display verdict (True / Partially True / False / Unverifiable) with confidence percentage. | P0 — Must Have |  |
| FR-16 | UI must display a collapsible full debate transcript section. | P0 — Must Have |  |
| FR-17 | UI must list verified sources with click-through links and verification status icons. | P0 — Must Have |  |
| FR-18 | UI should provide a Download Report button that exports verdict as a PDF. | P1 — Should Have |  |
| FR-19 | UI should provide a History page showing the last 50 verified claims. | P1 — Should Have | SQLite backed |
| FR-20 | UI could include a thumbs up/down feedback mechanism per verdict. | P2 — Nice to Have | Accuracy improvement loop |

## 4.4 Infrastructure and Reliability

| ID | Requirement | Priority | Notes |
| --- | --- | --- | --- |
| FR-21 | System must use Groq API as primary LLM provider. | P0 — Must Have | 14,400 req/day free |
| FR-22 | System must automatically fall back to Gemini 1.5 Flash if Groq rate-limits. | P0 — Must Have | Auto, no user action |
| FR-23 | System should support Ollama as a local offline fallback. | P1 — Should Have | No internet required |
| FR-24 | All debate history must be persisted to SQLite. | P0 — Must Have |  |
| FR-25 | Application must be deployable to Streamlit Cloud with environment variable injection for API keys. | P0 — Must Have |  |

# 5. User Flow and Design

## 5.1 Primary User Flow

The following describes the end-to-end journey for a standard fact-check:

| Step | User Action | System Action | Visible Output |
| --- | --- | --- | --- |
| 1 | Opens InsightSwarm URL | Loads Streamlit interface | Landing page with input box |
| 2 | Types or pastes a claim | Input validated (min 10 chars) | Text appears in input box |
| 3 | Clicks Verify Claim | LangGraph initialises workflow; source retrieval begins | Progress bar — Fetching sources... |
| 4 | Waits | ProAgent and ConAgent run Round 1 arguments in parallel | Status — Agents debating... |
| 5 | Waits | FactChecker fetches and validates all cited URLs | Status — Verifying sources... |
| 6 | Waits | Agents run rebuttal rounds; Moderator calculates weighted verdict | Status — Reaching consensus... |
| 7 | Reads verdict | Verdict, confidence score, summary, and sources rendered | Full result card |
| 8 | Clicks View Debate | Expands transcript section | Full agent dialogue visible |
| 9 | Clicks Download Report | PDF generated and offered for download | File save dialog |

## 5.2 Wireframe Descriptions

Note: Full wireframe assets will be produced in Figma during Sprint 2. The descriptions below define expected layout for each screen.

Screen 1 — Landing / Input Top: InsightSwarm logo and one-line tagline. Centre: Large text area labelled Enter a claim to verify. Below: Verify Claim primary button (full width on mobile). Bottom: Small link to History page.

Screen 2 — Processing Same layout as Screen 1 with the input disabled. Animated progress bar beneath the input. Four agent status rows: each shows agent name, icon, and current state (Waiting / Active / Done).

Screen 3 — Result Verdict badge: colour coded (green = True, amber = Partial, red = False, grey = Unverifiable). Confidence score displayed as a percentage and horizontal bar. Plain-English summary paragraph (2–3 sentences). Verified Sources section: numbered list with status icons (tick, cross, warning). Collapsible Debate Transcript below. Download Report and Verify Another Claim buttons at bottom.

Screen 4 — History Table of past claims: claim text (truncated), verdict badge, confidence, date. Click any row to expand full result. Clear History button at top right.

## 5.3 Error States

| Error Condition | User-Facing Message | System Behaviour |
| --- | --- | --- |
| Groq API rate-limit hit | Switching to backup provider... | Silent fallback to Gemini; retry transparent to user |
| All APIs unavailable | Service temporarily unavailable. Please try again in a few minutes. | Abort workflow; do not display partial result |
| Source URL returns 404 | Source not found (shown inline in transcript) | Mark citation as Not Found; continue debate |
| Claim is too short | Please enter at least 10 characters. | Prevent form submission; highlight input |
| Result takes over 90 seconds | This is taking longer than usual. Still working... | Display message at 60 s; abort at 120 s with error |

# 6. Success Metrics (KPIs)

## 6.1 Accuracy and Quality

| Metric | Baseline (Current) | Target (MVP) | Measurement |
| --- | --- | --- | --- |
| Fact-check accuracy vs Snopes | Single AI: ~66% | 75%+ | 500-claim test set |
| Source hallucination rate | Single AI: 23% | Under 5% | Manual audit |
| Average response time | N/A (new system) | Under 60 seconds | Automated timing |
| Source verification coverage | 0% (no existing system) | 100% of citations checked | Log analysis |

## 6.2 Engagement and Adoption

| Metric | Target — Month 1 | Target — Month 3 | Measurement |
| --- | --- | --- | --- |
| Total claims verified | 100+ | 1,000+ | SQLite count |
| Unique users | 25+ | 200+ | Streamlit analytics |
| User satisfaction (thumbs up rate) | N/A | 80%+ | In-app feedback |
| Session return rate | N/A | 30%+ of users return within 7 days | Session logs |
| GitHub stars | 10+ | 100+ | GitHub |

## 6.3 Research and Academic Metrics

| Metric | Target |
| --- | --- |
| Evaluation dataset size | Minimum 500 labelled claims from Snopes/PolitiFact |
| Statistical significance | p-value < 0.05 on accuracy vs single-agent baseline |
| Workshop paper submission | At least one submission to a recognised AI/NLP venue by Month 6 |
| Reproducibility | Full code, data, and evaluation scripts publicly available on GitHub |

# 7. Non-Functional Requirements

## 7.1 Performance

| Requirement | Target | Notes |
| --- | --- | --- |
| End-to-end latency | Under 60 seconds (P95) | Measured from submit click to result render |
| Concurrent users | Up to 20 concurrent sessions | Limited by Groq free-tier rate limits |
| Daily claim capacity | 960 debates per day | 14,400 Groq requests / 15 per debate |
| UI responsiveness | Progress update every 5 seconds during processing | Prevents perceived hangs |
| Database read latency | Under 200ms for history page load | SQLite local read |

## 7.2 Reliability and Availability

- The system must achieve at least 95% uptime on Streamlit Cloud free tier.

- API fallback chain (Groq → Gemini → Ollama) must activate within 3 seconds of a failure.

- No unhandled exceptions should be exposed to the user; all errors must produce a user-friendly message.

- SQLite database must be backed up to GitHub repository weekly.

## 7.3 Security

- API keys must never be committed to the repository; all secrets are injected via environment variables.

- User-submitted claims must be sanitised to prevent prompt injection attacks.

- The application does not store personally identifiable information.

- All HTTP requests to external sources must use HTTPS only.

## 7.4 Maintainability

- Codebase must achieve at least 70% test coverage on core agent logic.

- Each agent must be implemented as an independent, swappable module.

- LLM provider must be replaceable by modifying a single configuration variable.

- All functions must include docstrings; README must be kept up to date with each release.

## 7.5 Scalability Considerations

Future Scaling Note The MVP is intentionally scoped to free-tier infrastructure. The architecture is designed so that swapping Groq for a paid provider, SQLite for PostgreSQL, and Streamlit Cloud for a containerised deployment requires only configuration changes, not architectural rewrites.

# 8. Scope and Constraints

## 8.1 MVP Scope — What Is In

| # | Feature | Rationale |
| --- | --- | --- |
| 1 | Text-based claim input and verification | Core product value; simplest delivery path |
| 2 | Four-agent adversarial debate (ProAgent, ConAgent, FactChecker, Moderator) | Primary differentiator |
| 3 | Source verification layer with URL fetching and fuzzy matching | Anti-hallucination — core innovation |
| 4 | Verdict output with confidence score and full debate transcript | Transparency requirement |
| 5 | Multi-provider LLM fallback (Groq → Gemini → Ollama) | Reliability on free infrastructure |
| 6 | Wikipedia and Brave Search source retrieval | Grounded, factual context for agents |
| 7 | SQLite debate history storage | User history and evaluation data collection |
| 8 | Streamlit web interface deployed to Streamlit Cloud | Zero-cost public deployment |

## 8.2 Explicitly Out of Scope for MVP

| Out of Scope Item | Planned Release |
| --- | --- |
| Image and video fact-checking / deepfake detection | Version 2.0 |
| Multilingual support (Hindi, Marathi, regional languages) | Version 1.5 |
| Mobile application (Android / iOS) | Version 2.0 |
| Public REST API for third-party integration | Version 1.5 |
| User authentication and personal accounts | Version 1.5 |
| Domain-specialised agents (medical, legal, scientific) | Version 2.0 |
| Browser extension | Version 2.0 |
| Social media integration (WhatsApp, Telegram bot) | Version 2.0 |

## 8.3 Known Constraints

- Free-tier Groq API limits to 14,400 requests per day and 30 requests per minute; peak usage may hit rate limits.

- Brave Search API free tier allows 2,000 queries per month, limiting real-time search at scale.

- Streamlit Cloud free tier may have cold-start delays of 30–60 seconds after inactivity.

- The system is limited to verifying claims in English during the MVP phase.

- FactChecker cannot access paywalled or login-protected content (e.g., academic journals behind subscription).

# 9. Risks and Dependencies

## 9.1 Risk Register

| ID | Risk | Likelihood | Impact | Mitigation |
| --- | --- | --- | --- | --- |
| R-01 | Groq free-tier API is deprecated or terms change | Low | High | Multi-provider fallback already built. Ollama covers fully offline operation. |
| R-02 | Agents fail to disagree meaningfully — both converge on same answer quickly | Medium | High | Adversarial system prompts enforce opposing positions. Temperature tuning and prompt iteration during testing. |
| R-03 | FactChecker unable to access URLs due to bot-blocking or rate limits | High | Medium | Use rotating user-agent headers. Gracefully mark sources as Unverified rather than crash. |
| R-04 | Accuracy below 75% target on evaluation dataset | Medium | Medium | Iterative prompt engineering. Expand evaluation set. Adjust agent weighting in consensus algorithm. |
| R-05 | Team bandwidth — 4 members with concurrent academic workload | High | Medium | Strictly defined MVP scope. Weekly check-ins. Core agent system prioritised first. |
| R-06 | System used for adversarial misuse — deliberately submitting false claims to game verdict | Low | Low | System verifies evidence against external sources. Cannot be gamed by the user's claim framing alone. |
| R-07 | LangGraph API breaking changes in newer versions | Low | Medium | Pin dependency versions in requirements.txt. Test upgrades in a separate branch. |

## 9.2 External Dependencies

| Dependency | Provider | Type | Fallback |
| --- | --- | --- | --- |
| Primary LLM | Groq (Llama 3.1 70B) | External API — Free | Gemini 1.5 Flash |
| Backup LLM | Google Gemini | External API — Free | Ollama (local) |
| Web Search | Brave Search | External API — Free | Wikipedia only mode |
| Encyclopedia | Wikipedia API | External API — Free | None (critical) |
| Hosting | Streamlit Cloud | PaaS — Free | Railway / Render |
| Agent Orchestration | LangGraph (LangChain) | Open Source Library | Custom state machine |

# 10. Release Criteria and Timeline

## 10.1 MVP Release Criteria

The following conditions must all be met before the MVP is considered ready for public deployment:

| # | Criterion | Verification Method |
| --- | --- | --- |
| 1 | All P0 functional requirements (FR-01 through FR-25) are implemented and passing. | Manual QA checklist |
| 2 | Accuracy on 500-claim evaluation set is 75% or above. | Automated evaluation script |
| 3 | Source hallucination rate on evaluation set is below 5%. | Manual audit of 100 debates |
| 4 | P95 end-to-end latency is under 60 seconds across 50 test runs. | Automated timing script |
| 5 | No critical or high-severity bugs remain open. | GitHub Issues tracker |
| 6 | Application deploys successfully to Streamlit Cloud from main branch. | CI deploy check |
| 7 | README and basic documentation are complete and accurate. | Peer review |
| 8 | All API keys are stored as environment variables and not present in any committed file. | GitHub secret scan |

## 10.2 Development Timeline

| Phase | Timeline | Deliverables | Milestone |
| --- | --- | --- | --- |
| 1 | Weeks 1–2 | Project scaffold, FreeLLMClient, BaseAgent class, Wikipedia integration, environment setup. | M1: Agent produces CLI response using real sources |
| 2 | Weeks 3–4 | ProAgent, ConAgent, FactChecker, Moderator implemented. 3-round debate loop. URL verification. | M2: Full debate runs end-to-end in CLI |
| 3 | Weeks 5–6 | Streamlit UI. Real-time progress. Verdict display. Source list. Transcript view. | M3: Working web interface locally |
| 4 | Week 7 | Streamlit Cloud deployment. API key secrets. Cold-start optimisation. | M4: Live public URL deployed |
| 5 | Week 8 | 500-claim evaluation. Accuracy measurement. Bug fixes. Report export. README. | M5: MVP release criteria met |
| 6 | Months 3–4 | Multilingual support, user auth, public API, PDF export. | M6: Version 1.5 release |
| 7 | Months 5–6 | Image/video fact-checking, mobile app, domain specialists, workshop paper submission. | M7: Version 2.0 release |

## 10.3 Definition of Done

A feature is considered Done when:

- Code is merged to the main branch via a reviewed pull request.

- All associated functional requirements are implemented and manually verified.

- No new critical bugs introduced (regression check against prior test cases).

- Documentation (inline docstrings + README section) is updated.

- The feature is confirmed working on the live Streamlit Cloud deployment.

Document Control

This document is maintained under version control in the InsightSwarm GitHub repository. Any proposed change to product scope, requirements, or timeline must be reflected in a new version entry in Section 1. All team members and the faculty guide should be notified of changes above version 1.x.

Last reviewed: February 2025  |  Next review: On completion of Phase 3 (Week 6)